## Slide 1: FY 16 Court Automation Coordinating Committee Update
Michael P. Pollard, Chair
COMMISSION ON TECHNOLOGY
June 3, 2016
Notes: Mr. Chairman, Members of the Commission – Thank you for opportunity to take a look back and a look ahead as well as to make some recommendations about trial court automation. My name is Phil Knox. I am the trial court administrator for Maricopa County and a member of CACC. Judge Pollard is away at a conference today so I am pinch hitting for him and will not be making any references to the progress of the Cleveland Indians at this point in the baseball season.

## Slide 2: Project Oversight & Significant Accomplishments of FY16
Continued tracking tasks and dependencies among trial court automation projects
Continued close watch on LJ CMS development efforts
  Mesa CMS impl 7/6/15 + subsequent statewide interfaces construction
  AZTEC replacement in 5 of 6 Pima County LJ courts Fall 2015
  AJACS adoption at Prescott Justice/Prescott Muni Court 1/2016
  Tucson bolt-ons and AZTEC replacement 4/5/16
Pima LJ courts except Marana became early adopters of AJACS
Implemented GJ AJACS update in Yavapai to enable e-filing (3/2016)
Notes: Emphasize Macro view of dependencies with a continued admonishments to project managers to remain in communication about changes -- reference Mind Map
The committee selected these more significant items form the year to bring to your attention.
Note: AOC is in discussions with Marana leadership about a variety of topics including AJACS adoption timeline, their Laserfiche usage, and destruction of paper once scanned.

## Slide 3: Project Oversight & Significant Accomplishments of FY16
Completed additional Intresys disaster recovery testing
Implemented multiple AZTurboCourt enhancements
  Added more document types, the ability for attorneys for victims to file, a proposed decree pathway, and improved participant matching
Implemented eBench in Yavapai Superior (5 judges)
  Various benches included
  Will be demonstrated at Judicial Conference
Now piloting eUniversa e-filing + integrated applications (AJACS, eBench, nCourt) in Yavapai Superior Court
Notes: A couple years back, CACC began monitoring JOLTSaz because it affected trial courts via integration to AJACS. We continue to keep an eye on it the rural county rollouts, but Rona will provide the details in the PACC update.

## Slide 4: Major Plans for FY17
Complete Mesa’s statewide interfaces
  Ensure completion of FARE and CPOR connections
Continue LJ CMS (AZTEC-replacement system) rollout in at least Pinal and Maricopa counties
  10 of 16 Pinal courts already scheduled for June 2016
Merge both LJ and GJ courts into same AJACS codeset at Version 6.0 (formerly Version 3.11)
Expand e-filing to Mohave and other rural superior courts
  Integrate AZTurboCourt into eUniversa electronic filing manager
Expand eBench usage to more courts and more judges in advance of e-filing

## Slide 5: Major Plans for FY17
Complete population of and open the door to public access to documents solution (eAccess)
  Receive Maricopa data & documents before going live
  Complete document transfer subscriptions for Apache, Pinal, and Coconino
Track implications on courts of ACJC Statewide eWarrant effort piloted in Coconino
Continue to track implications on trial courts of caseflow processing standards and related metrics

## Slide 6: Major Items for COT Consideration
AZTEC replacement must remain Priority One
  Don’t neglect needed GJ enhancements, though!
Provide funding for long-running LJ CMS training and rollout effort
  Need multiple concurrent implementation teams to speed rollout sufficiently for remaining courts
Ensure revenue enhancing projects get implemented
  eUniversa eFiling approach with eBench for judge review
  eAccess for statewide access to documents
  FARE in all remaining courts not yet adopting
Provide resources and priority for General Jurisdiction CMS enhancements (both old and new)
Notes: The major theme is Focus & Finish – we need to get over the hump on these massive, multi-year statewide projects.

## Slide 7: CACC Project Spending Priorities
LJ CMS Training and Rollout
  Fund concurrent impl. teams to speed rollout progress
Continued GJ CMS Enhancements
  Allocate resources to remaining enhancements from user group and steering committee per COT priorities
Critical statewide LJ CMS enhancements
  Example: restitution for multiple victims
Notes: Background for you, Phil:
COT previously decided to set aside $$ for enhancements annually rather than force a crisis each spring with resulting rush to construct a list of issues sufficient to get funding reserved and risk distracting the vendor with extraneous project cost estimates requiring quick turnaround. Not all the work requested is delivered, tested, and accepted in any one fiscal year, so funds get lost. The GJ steering committee requested that CACC recommend designating certain development funds be made available for support-related items. CACC members did not feel sufficiently comfortable with that proposal to pass a motion recommending it.
In the wake of AOC taking over development, the $200K is no longer significant, but the priority of dedicating resources to improve the product remains is. And now CACC believes certain enhancements will be demanded by LJ courts that will have to be added into the priority mix with the ongoing GJ enhancements.